# PROJECT PLANNING DOCUMENT

## Maillot Store Retail Management & E-commerce System

# Table of Contents

- Introduction

- Business Vision

- Problem Statement

- Aim

- Objectives

- Project Scope

- Stakeholder Analysis

- Business Requirements

- Functional Overview

- Project Assumptions

- Project Constraints

- Risks and Mitigation Strategies

- Project Deliverables

- Success Criteria

- Development Methodology

- Project Timeline

- Conclusion

# Introduction

## 1.1 Project Overview

Maillot Store is a sports merchandise retailer specialising in football jerseys, basketball jerseys, and sports accessories. The business currently operates through a physical store while also serving customers through WhatsApp and phone calls. Product inventory, sales, and purchases are primarily managed using Microsoft Excel, resulting in manual processes that become increasingly difficult to maintain as the business grows.

This project proposes the development of the Maillot Store Retail Management & E-commerce System, a centralized platform that integrates online shopping, physical store operations, inventory management, influencer marketing, order processing, and business reporting into a single system.

The proposed solution will enable customers to purchase products online or through existing sales channels while providing administrators with efficient tools for managing products, inventory, orders, customers, influencers, payments, and reports.

# Business Vision

## 2.1 Vision Statement

To establish Maillot Store as a modern sports merchandise retailer by providing customers with a seamless shopping experience across physical and digital channels while improving operational efficiency through an integrated retail management system.

## 2.2 Business Goals

The proposed system aims to:

- Improve customer shopping experience.

- Centralize business operations.

- Increase online sales.

- Improve inventory accuracy.

- Automate influencer commission management.

- Reduce manual record keeping.

- Provide business insights through reports and analytics.

- Support future business expansion.

# Problem Statement

Maillot Store currently relies heavily on manual processes and Microsoft Excel to manage inventory, sales, and purchases. Although customers can place orders through WhatsApp and phone calls, there is no centralized system for managing online and offline operations.

The existing approach presents several challenges, including:

- Manual inventory management.

- Time-consuming sales recording.

- Difficulty tracking stock levels.

- Manual calculation of influencer commissions.

- Limited reporting capabilities.

- Lack of integrated online shopping.

- Difficulty monitoring business performance.

- Increased risk of data inconsistency and human error.

These challenges limit operational efficiency and make it difficult for the business to scale effectively.

# Aim

## 4.1 Project Aim

To design and develop an integrated retail management and e-commerce system that streamlines Maillot Store's business operations by combining online shopping, physical store management, inventory control, influencer management, and business reporting into a single platform.

# Objectives

The objectives of the project are to:

- Develop a responsive e-commerce website.

- Support both guest checkout and registered customer accounts.

- Manage products, categories, brands, sizes, colours, and editions.

- Manage inventory automatically.

- Support online and physical shop sales.

- Support WhatsApp-assisted ordering.

- Manage influencer registration and commissions.

- Generate business reports.

- Improve customer experience.

- Support future business growth.

# Project Scope

The proposed system will include:

### Public Website

- Home

- Shop

- Categories

- Product Details

- Promotions

- About Us

- Contact Us

### Customer Portal

- Registration

- Login

- Dashboard

- Orders

- Wishlist

- Addresses

- Notifications

- Order Tracking

### Influencer Portal

- Registration

- Dashboard

- Referral Links

- Sales History

- Commission Management

- Withdrawal Requests

### Administration Portal

- Dashboard

- Product Management

- Inventory Management

- Customer Management

- Influencer Management

- Order Management

- Payment Management

- Reports

- Website Content Management

- System Settings

# Stakeholder Analysis

| Stakeholder | Responsibility |
| --- | --- |
| Shop Owner | Business management and decision making |
| System Administrator | System configuration and maintenance |
| Staff | Process sales and manage inventory |
| Customers | Purchase products and track orders |
| Influencers | Promote products and earn commissions |
| Delivery Partners | Deliver customer orders |

# Business Requirements

The business requires a system capable of:

- Managing products.

- Managing inventory.

- Managing online orders.

- Managing walk-in sales.

- Managing WhatsApp orders.

- Tracking customer orders.

- Managing influencer commissions.

- Supporting multiple payment methods.

- Managing reports.

- Managing website content.

- Supporting future expansion.

# Functional Overview

The proposed system will consist of the following major modules:

- Authentication & Authorization

- Customer Management

- Product Management

- Inventory Management

- Order Management

- Influencer Management

- Payment Management

- Delivery Management

- Content Management

- Reporting & Analytics

- System Administration

# Project Assumptions

The project assumes that:

- Internet connectivity will be available.

- Customers have access to smartphones or computers.

- Payment providers will remain available.

- Delivery services will continue operating.

- Administrators will receive basic system training.

- Product information will be maintained accurately.

# Project Constraints

Potential project constraints include:

- Internet dependency.

- Third-party payment service availability.

- Delivery partner availability.

- Budget limitations.

- Time constraints.

- Future changes in business requirements.

# Risks and Mitigation Strategies

| Risk | Mitigation |
| --- | --- |
| Internet outage | Temporary offline procedures |
| Stock inaccuracies | Automatic inventory updates |
| Payment failures | Multiple payment methods |
| Data loss | Automated backups |
| Unauthorized access | Strong authentication and role-based access control |
| Business growth | Scalable system architecture |

# Project Deliverables

The project will deliver:

- Responsive e-commerce website.

- Retail management system.

- Customer portal.

- Influencer portal.

- Administration portal.

- Inventory management system.

- Reporting dashboard.

- System documentation.

- User manual.

- Deployment package.

# Success Criteria

The project will be considered successful if it:

- Supports online and offline sales.

- Automates inventory management.

- Calculates influencer commissions accurately.

- Provides real-time business reports.

- Improves customer experience.

- Reduces manual record keeping.

- Supports future business growth.

- Operates securely and reliably.

# Development Methodology

The project will follow a structured software development process consisting of:

- Business Discovery

- Project Planning

- Software Requirements Specification (SRS)

- System Design (SDD)

- Client Functional Overview

- User Interface Design

- System Development

- Testing

- Deployment

- Maintenance

# Project Timeline

| Phase | Description |
| --- | --- |
| Business Discovery | Understand business processes |
| Planning | Define scope and objectives |
| Requirements Analysis | Prepare the SRS |
| System Design | Design the architecture and database |
| Client Review | Obtain approval of the proposed solution |
| Development | Build the system |
| Testing | Verify functionality and performance |
| Deployment | Launch the system |
| Maintenance | Ongoing improvements and support |

# Conclusion

The proposed Maillot Store Retail Management & E-commerce System will modernize the business by integrating online shopping, physical store operations, inventory management, influencer marketing, payment processing, and reporting into a single platform. By replacing manual Excel-based processes with an integrated digital solution, the system will improve operational efficiency, enhance the customer experience, support informed decision-making, and provide a scalable foundation for future business growth.